Department: Computing & Innovations

Subject: Game Programming

Project: Travel Town Hit

Submitted By:

Maham Arshad

Program:

BSSE 5th Semester

CMS:

s24-bsse-0003@student.riphahsahiwal.edu.pk

Submitted To:

Dr. Amna Lodhi

Travel Town Hit– Sprint Planning and Timeline

Travel Town Hit– Sprint Planning and Timeline

Project Title
Travel Town Hit

Project Overview
Travel Town Hit is a resource-management and merging game based on the original Travel Town game. The project focuses on improving the energy system to provide a better gameplay experience. The main modification is increasing the maximum energy storage limit and reducing the energy regeneration time so that players can enjoy longer gameplay sessions without frequent interruptions.
The project is being developed using the Agile Scrum methodology. Development is divided into multiple sprints, each focusing on a specific phase of game development including planning, modeling, texturing, importing, level design, scripting, and rendering.

Project Objectives

- Analyze the existing Travel Town game mechanics.

- Improve the energy management system.

- Increase maximum energy storage from 100 to 500.

- Reduce energy regeneration time from 2 minutes to 30 seconds.

- Improve user experience and gameplay flow.

- Apply Agile Development Process throughout the project lifecycle.
Research and Development Process

Research Phase

- Studied Travel Town gameplay mechanics and progression system.

- Analyzed the current energy management system.

- Examined player limitations caused by the existing energy cap.

- Researched game balancing techniques and energy economy systems.

- Evaluated user experience improvements through faster regeneration.

Development Phase

- Requirement analysis and planning.

- Energy system design.

- UI modification planning.

- Asset preparation and importing.

- Level and interface adjustments.

- Gameplay scripting and implementation.

- Testing and optimization.
Sprint Planning

Sprint 1 – Planning & Analysis
Objective
Analyze the existing Travel Town game and finalize requirements for the new energy system.
Tasks

Task 1: Existing Game Analysis

- Study current Travel Town features.

- Analyze existing energy mechanics.

- Observe current energy limit (100).

- Observe current regeneration rate (1 energy per 2 minutes).

Task 2: Requirements Gathering

- Increase energy limit from 100 to 500.

- Reduce regeneration time from 2 minutes to 30 seconds.

- Analyze gameplay impact.

- Document user requirements.

Task 3: Game Design Planning

- Design new energy flow.

- Plan energy storage logic.

- Identify required UI changes.

Task 4: Sprint Backlog Creation

- Create development task list.

- Create testing task list.

- Prepare project timeline.

Deliverables

- Requirement Specification Document (RSD)

- Energy System Design Document

- Sprint Backlog

- Project Timeline

Duration
3 June – 15 June
Expected Output

- Clear project requirements.

- Complete energy system design.

- Development roadmap for future sprints.
Sprint 2 – Modeling
Objective
Prepare game assets, structural wireframe designs, and energy-related interface components to support high-capacity values smoothly.
Tasks

- Design updated energy bar models: Engineering the primary HUD top bar container canvas to scale smoothly from 0 to 500 units fill rate.

- Create energy icons: Modeling untextured vector asset wireframes for active, empty, and premium boosted resource icons.

- Design storage indicators: Creating layouts for total capacity counters and the circular 30-second ticking clock background frame.

- Organize game assets: Categorizing and filing untextured vector layers securely within the repository pipeline for structural standardization.

Deliverable

- Basic game models and high-fidelity untextured UI assets completed.

- Skeletal visual wireframe blueprint mapping for all energy HUD widgets.
Sprint 3 – Texturing
Objective
Improve visual appearance of game assets.
Tasks

- Apply textures to energy icons.

- Design UI textures.

- Improve visual quality.

- Create polished interface elements.

Deliverable
All assets textured and visually enhanced.
Sprint 4 – Importing & Level Design
Objective
Import assets into Unity and integrate them with the game environment.
Tasks

- Import all assets.

- Create prefabs.

- Organize project folders.

- Configure scenes and interface layouts.

- Integrate energy display system.

Deliverable
Assets successfully integrated into the game
Sprint 5 – Scripting
Objective
Implement modified energy system functionality.
Tasks

- Increase energy limit from 100 to 500.

- Implement 30-second energy regeneration.

- Update energy storage logic.

- Modify user interface functionality.

- Integrate gameplay mechanics with new energy system.

Deliverable
Modified energy system fully functional.
Sprint 6 – Rendering and Testing
Objective
Finalize, test, and optimize the game.
Tasks

- Perform functionality testing.

- Fix bugs and issues.

- Test energy regeneration accuracy.

- Validate energy storage limits.

- Optimize game performance.

- Final rendering and polishing.

Deliverable
Final playable version of Travel Town Hit

Sprint Timeline

| Session | Sprint | Activity |
| --- | --- | --- |
| Class 1 | Sprint 1 | Planning & Analysis |
| Lab 1 | Sprint 2 | Modeling |
| Class 2 | Sprint 3 | Texturing |
| Lab 2 | Sprint 4 | Importing & Level Design |
| Class 3 | Sprint 5 | Scripting |
| Class 4 | Sprint 6 | Rendering & Testing |

Duration
• Total Project Duration: 2 Weeks
• Total Sprints: 6
• Methodology: Agile Scrum

Expected Outcome
At the end of the development cycle, Travel Town Modified Version will feature an improved energy management system with a maximum storage capacity of 500 energy and a regeneration rate of 1 energy every 30 seconds. These enhancements will provide smoother gameplay, better user engagement, and an improved overall gaming experience.

Conclusion
Travel Town Modified Version project successfully applies Agile Scrum methodology to improve the existing game’s energy management system. Through proper planning, analysis, design, development, and testing, the project focuses on enhancing the player experience by increasing the energy storage limit from 100 to 500 and reducing the energy regeneration time from 2 minutes to 30 seconds. These improvements will allow players to enjoy longer gameplay sessions with fewer interruptions. By following the defined sprint structure, the project ensures organized development, effective testing, and timely completion of all objectives. The final outcome will be a more engaging, efficient, and user-friendly version of Travel Town that provides a smoother and more enjoyable gaming experience.