Department: Computing & Innovations

Subject: Game Programming

Project: Travel Town Hit

Submitted By:

Maham Arshad

Program:

BSSE 5th Semester

CMS:

s24-bsse-0003@student.riphahsahiwal.edu.pk

Submitted To:

Dr. Amna Lodhi

Travel Town Hit– Sprint Planning and Timeline

Project Title
Travel Town Hit

Project Overview
Travel Town Hit is a resource-management and merging game based on the original Travel Town game. The project focuses on improving the energy system to provide a better gameplay experience. The main modification is increasing the maximum energy storage limit and reducing the energy regeneration time so that players can enjoy longer gameplay sessions without frequent interruptions.
The project is being developed using the Agile Scrum methodology. Development is divided into multiple sprints, each focusing on a specific phase of game development including planning, modeling, texturing, importing, level design, scripting, and rendering.

Project Objectives

Analyze the existing Travel Town game mechanics.

Improve the energy management system.

Increase maximum energy storage from 100 to 500.

Reduce energy regeneration time from 2 minutes to 30 seconds.

Improve user experience and gameplay flow.

Apply Agile Development Process throughout the project lifecycle.

Research and Development Process

Research Phase

Studied Travel Town gameplay mechanics and progression system.

Analyzed the current energy management system structures in Unity.

Examined player limitations caused by the existing energy cap.

Researched time-increment delta calculations and coroutine threads for asynchronous resource regeneration workflows.

Evaluated UI update handler event logic for smooth optimization.

Development Phase

Requirement analysis and planning.

Energy system design.

UI modification planning.

Asset preparation and importing.

Level and interface scene adjustments.

Gameplay scripting, back-end architecture logic, and C# component integration.

Testing and performance optimization.
Sprint Planning

Sprint 1 – Planning & Analysis
Completed: Analyzed existing Travel Town mechanics and finalized baseline system requirements.

Sprint 2 – Modeling
Completed: Prepared skeletal models, 2D vector layouts, and untextured wireframe structures.

Sprint 3 – Texturing
Completed: Applied high-resolution color sheets and polished skin gradients onto UI icons.

Sprint 4 – Importing & Level Design
Completed: Imported textured asset elements into Unity and established scene layout hierarchies.
Sprint 5 – Scripting
Objective
Implement backend logic components in C# inside Unity to modify the game mechanics, change storage capacity fields, and enable ultra-fast energy regeneration timing loops safely.
Tasks

Increase energy limit from 100 to 500: Changing integer data variables inside the energy system manager state machine to process a new maximum storage capacity threshold of 500.

Implement 30-second energy regeneration: Scripting time counter timers using optimized Unity Coroutines to loop every 30 seconds and increment current inventory values.

Update energy storage logic: Writing code constraints to prevent resource overflows when energy balances hit the 500 maximum boundary.

Modify user interface functionality: Linking the visual progress bar fill amount values dynamically to text fields so values display correctly in real-time.

Integrate gameplay mechanics with new energy system: Connecting system variables with player action triggers so energy consumption updates immediately upon click events.

Deliverable

Modified energy management system fully functional.

C# script assets compiled and bound to active runtime game objects with fully interactive energy mechanics automated successfully.
Sprint 6 – Rendering and Testing
Objective
Finalize, test, and optimize the game.
Tasks

Perform functionality testing.

Fix bugs and issues.

Test energy regeneration accuracy.

Validate energy storage limits.

Optimize game performance.

Final rendering and polishing.

Deliverable
Final playable version of Travel Town Hit
Sprint Timeline

| Session | Sprint | Activity |
| --- | --- | --- |
| Class 1 | Sprint 1 | Planning & Analysis |
| Lab 1 | Sprint 2 | Modeling |
| Class 2 | Sprint 3 | Texturing |
| Lab 2 | Sprint 4 | Importing & Level Design |
| Class 3 | Sprint 5 | Scripting |
| Class 4 | Sprint 6 | Rendering & Testing |

Duration
• Total Project Duration: 2 Weeks
• Total Sprints: 6
• Methodology: Agile Scrum

Expected Outcome
At the end of the development cycle, Travel Town Modified Version will feature an improved energy management system with a maximum storage capacity of 500 energy and a regeneration rate of 1 energy every 30 seconds. These enhancements will provide smoother gameplay, better user engagement, and an improved overall gaming experience.

Conclusion
Travel Town Modified Version project successfully applies Agile Scrum methodology to improve the existing game’s energy management system. Through proper planning, analysis, design, development, and testing, the project focuses on enhancing the player experience by increasing the energy storage limit from 100 to 500 and reducing the energy regeneration time from 2 minutes to 30 seconds. These improvements will allow players to enjoy longer gameplay sessions with fewer interruptions. By following the defined sprint structure, the project ensures organized development, effective testing, and timely completion of all objectives. The final outcome will be a more engaging, efficient, and user-friendly version of Travel Town that provides a smoother and more enjoyable gaming experience.