Department: Computing & Innovations

Subject: Game Programming

Project: Travel Town Hit

Submitted By:

Maham Arshad

Program:

BSSE 5th Semester

CMS:

s24-bsse-0003@student.riphahsahiwal.edu.pk

Submitted To:

Dr. Amna Lodhi

Travel Town Hit– Sprint Planning and Timeline

Travel Town Hit– Sprint Planning and Timeline

Project Title
Travel Town Hit

Project Overview

- Travel Town Hit is a resource-management and merging game based on the original Travel

- Town game. The project focuses on improving the energy system to provide a better gameplay

- experience. The main modification is increasing the maximum energy storage limit and reducing

- the energy regeneration time so that players can enjoy longer gameplay sessions without

- frequent interruptions.

- The project is being developed using the Agile Scrum methodology. Development is divided into

- multiple sprints, each focusing on a specific phase of game development including planning,

- modeling, texturing, importing, level design, scripting, and rendering.

Project Objectives

- Analyze the existing Travel Town game mechanics.

- Improve the energy management system.

- Increase maximum energy storage from 100 to 500.

- Reduce energy regeneration time from 2 minutes to 30 seconds.

- Improve user experience and gameplay flow.

- Apply Agile Development Process throughout the project lifecycle.

Research and Development Process

Research Phase

- Studied Travel Town gameplay mechanics and progression system.

- Analyzed the current energy management system and environment setup constraints.

- Examined player limitations caused by the existing energy cap.

- Researched layout organization, scene hierarchy structures, and prefab orchestration

- pipelines inside Unity.

- Evaluated user experience improvements through faster regeneration.

Development Phase

- Requirement analysis and planning.

- Energy system design.

- UI modification planning.

- Asset preparation and importing into the Unity environment.

- Level, hierarchy setup, and interface scene adjustments.

- Gameplay scripting and implementation.

- Testing and optimization.

Sprint Planning

Sprint 1 – Planning &amp; Analysis

Completed: Analyzed existing Travel Town mechanics and finalized baseline system

requirements.

Sprint 2 – Modeling

Completed: Prepared skeletal models, 2D UI layouts, and asset wireframes.

Sprint 3 – Texturing

Completed: Applied vibrant texture sheets, gradient skins, and color layers onto assets.

Sprint 4 – Importing &amp; Level Design

Objective

Import fully textured assets into the Unity Engine and integrate them structurally within the

scene hierarchy and environment layout to support the 500-unit energy UI display grid safely.

Tasks

- Import all textured assets: Moving textured asset bundles, sprite sheets, and font styles

- systematically into the project asset root folder.

- Create prefabs: Building modular UI prefabs for the energy bar filling track, countdown

- containers, and shop items to guarantee fast runtime performance and reusability.

- Organize project folders: Organizing file directory subfolders (e.g., /Sprites, /Prefabs,

- /Scenes) cleanly to ensure code structure safety.

- Configure scenes and interface layouts: Constructing Canvas elements, layout groups, and

- anchoring parameters to handle double and triple-digit energy numbers without layout

- breakages.

- Integrate energy display system: Attaching game board panels and connecting visual UI

- widget boundaries to receive backend real-time values smoothly.

Deliverable

- Assets successfully integrated into the game environment.

- Fully orchestrated Unity canvas scenes and layout hierarchies linked with modular energy

- prefabs ready for runtime logic execution.

Sprint 5 – Scripting

Objective

Implement modified energy system functionality.

Tasks

- Increase energy limit from 100 to 500.

- Implement 30-second energy regeneration.

- Update energy storage logic.

- Modify user interface functionality.

- Integrate gameplay mechanics with new energy system.

Deliverable

Modified energy system fully functional.

Sprint 6 – Rendering and Testing

Objective

Finalize, test, and optimize the game.

Tasks

- Perform functionality testing.

- Fix bugs and issues.

- Test energy regeneration accuracy.

- Validate energy storage limits.

- Optimize game performance.

- Final rendering and polishing.

Deliverable

Final playable version of Travel Town Hit

Sprint Timeline

| Session | Sprint | Activity |
| --- | --- | --- |
| Class 1 | Sprint 1 | Planning & Analysis |
| Lab 1 | Sprint 2 | Modeling |
| Class 2 | Sprint 3 | Texturing |
| Lab 2 | Sprint 4 | Importing & Level Design |
| Class 3 | Sprint 5 | Scripting |
| Class 4 | Sprint 6 | Rendering & Testing |

Duration
• Total Project Duration: 2 Weeks
• Total Sprints: 6
• Methodology: Agile Scrum

Expected Outcome
At the end of the development cycle, Travel Town Modified Version will feature an improved

energy management system with a maximum storage capacity of 500 energy and a

regeneration rate of 1 energy every 30 seconds. These enhancements will provide smoother

gameplay, better user engagement, and an improved overall gaming experience.

Conclusion

Travel Town Modified Version project successfully applies Agile Scrum methodology to improve

the existing game’s energy management system. Through proper planning, analysis, design,

development, and testing, the project focuses on enhancing the player experience by increasing

the energy storage limit from 100 to 500 and reducing the energy regeneration time from 2

minutes to 30 seconds. These improvements will allow players to enjoy longer gameplay

sessions with fewer interruptions. By following the defined sprint structure, the project ensures

organized development, effective testing, and timely completion of all objectives. The final

outcome will be a more engaging, efficient, and user-friendly version of Travel Town that

provides a smoother and more enjoyable gaming experience.